**Liferay Form QA Testing Interview**

**Test Report**

*Changelog*

|  |  |  |  |
| --- | --- | --- | --- |
| **Version** | **Change Date** | **Prepared by** | **Changes description** |
| V01 | 15/11/2021 | Pablo Mantas | First version |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |

## Table of content

[1. Introduction 3](#_Toc87908284)

[2. Test Summary Report 3](#_Toc87908285)

[3. Variances 3](#_Toc87908286)

[4. Assessment 3](#_Toc87908287)

[5. Evaluation 3](#_Toc87908288)

[6. Summary of activities 4](#_Toc87908289)

# Introduction

This document details the route of the testing phase on the code released as a tentative version.

# Test Summary Report

During the testing phase, a total coverage of 100% of the product has been reached between manual and automatic tests.

As a result of the tests, a total of:

* 1 Critical Bug
* 5 Major Bugs
* 2 Minor Bugs
* 2 Low Bugs

The complete management of the Test Cases and the Bugs reported is in the file:



# Variances

There have been no variations to the estimation of test cases carried out during the design and planning phase.

However, the initial estimate of the automation percentage has been reduced from 50% to 20% due to difficulties with the test environment.

Being the initial phase of the project and the first in which the generation of the continuous integration environment and test development was scheduled within the calendar, delays were already contemplated.

# Assessment

All the tests have been executed, however, due to the critical bug LFR-FORM-BUG-0006, the verification of a complete part of the form in Portuguese could not be carried out.

# Evaluation

As a result of the tests carried out, a critical bug has been detected that would cause the loss of information and users that if the release were carried out to a production environment.

In addition, five major bugs have been found that should be discussed among the interested teams.

As a result, the quality team cannot approve the release of this code version as a stable release.

Critical bugs should be fixed and reviewing major bugs.

To reinforce the information already detailed, please refer to the bug report document LFR-Form-BugReport

# Summary of activities

Test Start Date: 13 November 2021

Test End Date: 15 November 2021

|  |  |  |  |
| --- | --- | --- | --- |
| **Activity** | **Owner** | **Planned** | **Reached** |
| Design Test Plan | Pablo Mantas | 5h | 100% |
| Design Test Strategy | Pablo Mantas | 3h | 100% |
| Analyze and design Test Cases | Pablo Mantas | 4h | 100% |
| Generate dockerfile to perform a Jenkins image | Pablo Mantas | 1h | 100% |
| Configure pipeline in Jenkinsfile | Pablo Mantas | 2h | 50% |
| Generate Jenkins jobs to automate compilation of pull requests as a Continuous Integration environment | Pablo Mantas | 2h | 50% |
| Analyze Java dependences to develop automated test. | Pablo Mantas | 0,5h | 100% |
| Develop Test Scenarios with Cucumber | Pablo Mantas | 2h | 50% |
| Develop functional and non-functional automated tests in Java with Selenium, Selenium WebDriver and Junit | Pablo Mantas | 4h | 75% |
| Manage git repository | Pablo Mantas | 1h | 100% |
| Generte Bug Report document in absence of bugs management tool | Pablo Mantas | 1,5h | 100% |
| Generate Test Report document | Pablo Mantas | 2h | 100% |

END OF DOCUMENT